# Meridian — Implementation Plan

April 2026 — Prioritized for demo impact and migration portability

# The Strategic Reality

Meridian is a polished static prototype that has already impressed leadership. The dev-view spec envisions a full database-backed editing platform. But there is a key tension:

It will likely need to be rebuilt inside Optum's environment (Azure + Entra ID)

Heavy backend/infra investment now could be throwaway work

What matters right now is showing capability progression — each demo should make people say "wow, it does that too now?"

The guiding question: what can you build that's impressive to show off, durable enough to survive a migration, and not wasted effort if the infra changes?

Principle: Build outward from the existing static site. Frontend-heavy features first. Defer the database until you actually need it.

# Phase 1 — Expanded View

High visual impact, zero backend

Take the current click-through FAQ model and add the Mode 2 toggle: full scrollable outline with all sections visible, collapsible, superscript reference links jumping to anchor targets. This is pure CSS/JS on the existing HTML. It transforms the experience visually and is the foundation everything else sits on.

Demo story: "Now clinicians can see the entire module at once instead of clicking through pages."

# Phase 2 — Structured Content in JSON

Foundational, portable

Don't build a Postgres database yet. Instead, extract module content from the monolithic HTML into JSON files that match the schema from the spec. Write a lightweight JS renderer that builds the HTML from JSON at load time.

This is the critical architectural move: it decouples content from presentation, makes the schema real, and is completely portable — JSON files work the same whether you're on Cloudflare Pages, Azure Static Web Apps, or anywhere else. When you eventually do build a database, these JSON files become your seed data and your import/export format.

Demo story: "Content is now structured data. I can add a module by dropping in a JSON file."

# Phase 3 — Annotation System

Collaborative, visible

This is where you need a small backend — but keep it minimal. A single FastAPI endpoint + SQLite (not Postgres) is enough for v1. Annotations anchored to item UUIDs, threaded, with the badge UI from the spec. This is the feature that makes it feel like a collaboration tool instead of a reference document.

Since you already have Power Automate → MS List for feedback, you could even store annotations in a MS List via Power Automate as an interim step — zero backend needed, and it's already inside the Optum ecosystem.

Demo story: "Reviewers can leave comments on any item. I can see and resolve them."

# Phase 4 — Template Editor

Lightweight, in-browser

A JSON editor UI that enforces the schema constraints — max 4 checkboxes, max 10 escalation items, reference pool tagging. No database required; it reads/writes the JSON files from Phase 2. Add the rendered preview toggle so editors see changes live.

Demo story: "I can edit module content in a structured form and see it render in real time."

# Phase 5 — Publish Workflow + Branch Preview

Wire up the existing Cloudflare Pages deploy (you already use wrangler pages deploy) to a button in the editor. Branch selector, preview URL display, build status. This makes the existing git workflow accessible without touching the terminal.

Demo story: "I click publish and it's live on a preview URL in 30 seconds."

# Defer to Post-Migration

Postgres database — Don't build until you know whether it's Azure DB for PostgreSQL, Cosmos DB, or something Optum mandates

Entra ID auth — Can't meaningfully build outside Optum's tenant

MS List feedback panel — Already works via Power Automate; in-editor panel is nice-to-have

Branch tree visualizer — Cool but low ROI relative to effort

Full role-based access control — Depends on auth infra you don't have yet

# Why This Order Works

1. Each phase is independently demo-able — you can stop after any phase and have something impressive

2. Nothing is throwaway — JSON schema, renderer, and annotation model all survive a migration

3. Backend investment is minimal — you're not building infra that Optum will replace

4. The flashiest features come first — expanded view and live editing are visually dramatic

5. The hardest unknowns are deferred — auth, database choice, and hosting are exactly the things that change during migration

The dev-view spec is excellent as a north star. But the implementation order should be driven by "what makes the next demo better" — not "what's architecturally sequential."